WAVE FRAMEWORK

Complete Execution Guide

Using AirView as Reference Implementation

Document Version: 1.0

Date: February 5, 2026

Classification: Strategic Planning

# Table of Contents

# Executive Summary

This document provides a complete, methodical guide for executing projects using the WAVE (Workflow Automation for Verified Execution) framework. The guide is structured as a 9-phase process that takes a project from initial vision through autonomous execution to production deployment.

Using AirView (a charter flight booking platform) as a concrete example, each phase includes specific deliverables, validation criteria, and step-by-step instructions.

Process Overview

| Phase | Name | Key Deliverable | Duration |
| --- | --- | --- | --- |
| 1 | Vision & PRD | Working HTML Prototype | 1-2 weeks |
| 2 | AI Stories & Waves | Execution Wave Plan | 2-3 days |
| 3 | Architecture Setup | WAVE Configuration | 1 day |
| 4 | RLM Optimization | Domain-Scoped Contexts | 1 day |
| 5 | Environment Config | Validated Secrets | 2-4 hours |
| 6 | Docker Validation | Verified Images | 2-4 hours |
| 7 | Security Audit | Aerospace Compliance | 1 day |
| 8 | Observability | Live Dashboards | 2-4 hours |
| 9 | Execution | Production Deployment | Variable |

# Phase 1: Vision & PRD with Working Prototype

Before any autonomous development begins, you need a crystal-clear vision documented as a Product Requirements Document (PRD) with a working HTML prototype that demonstrates the complete user experience end-to-end.

## 1.1 What You Need

- Complete PRD document covering all features, user flows, and acceptance criteria

- Working HTML/React prototype demonstrating E2E user journey

- Figma designs (optional but recommended) for visual specifications

- Technical architecture decisions documented

- Domain model and data structures defined

## 1.2 PRD Structure for AirView

| Section | Content |
| --- | --- |
| Executive Summary | AirView is a charter flight booking platform connecting clients with operators. MVP scope: search, booking, payment, notifications. |
| User Personas | Client (books flights), Pilot (manages bookings), Admin (platform management), Operator (fleet management) |
| Core Features | Authentication, Search/Discovery, Booking Flow, Payment Processing, Real-time Notifications, Admin Dashboard |
| User Flows | Client booking journey, Pilot availability management, Admin user management, Payment reconciliation |
| Technical Stack | Next.js 14, TypeScript, Supabase (Auth + DB), Stripe (payments), SendGrid (email) |
| Acceptance Criteria | Per-feature testable criteria: 'User can search flights by date and destination with results in <2 seconds' |

## 1.3 HTML Prototype Requirements

The prototype must demonstrate complete user flows, not just static screens:

- Landing page with search functionality (inputs work, buttons respond)

- Search results page with filtering and sorting (mock data)

- Booking detail page with seat selection and pricing

- Checkout flow with form validation (no real payment)

- Confirmation page with booking summary

- User dashboard showing booking history

- Admin panel with user and booking management

## 1.4 How to Execute Phase 1

Step-by-Step Instructions:

- Create ai-prd/ directory in project root

- Write PRD.md with all sections above

- Create prototype/ directory

- Build HTML/React prototype with Tailwind CSS

- Test all user flows manually

- Document any edge cases discovered

- Export Figma designs to design_mockups/ (if available)

- Review with stakeholders, iterate until approved

## 1.5 Validation Checklist

- PRD covers all MVP features with acceptance criteria

- Prototype runs locally without errors

- All primary user flows are clickable E2E

- Form validations show appropriate errors

- Responsive design works on mobile/tablet/desktop

- Stakeholder sign-off obtained

# Phase 2: AI Stories & Execution Wave Planning

Transform your PRD into structured AI Stories with domain-based wave planning. This phase creates the execution blueprint for autonomous agents.

## 2.1 What You Need

- AI Stories in JSON format (one per feature)

- Domain identification and boundaries

- Wave assignment (which stories execute in parallel)

- Worktree structure for agent isolation

- Playwright E2E test specifications

## 2.2 AI Story Structure

Example: AirView Authentication Story

File: ai-prd/stories/WAVE1-AUTH-001.json

| Field | Value |
| --- | --- |
| id | WAVE1-AUTH-001 |
| title | User Authentication System |
| domain | AUTH |
| wave | 1 |
| agent | BE-Dev-1 |
| priority | P0 (Critical) |
| estimate | 8 story points |
| description | Implement complete authentication flow using Supabase Auth including signup, login, password reset, and session management |
| acceptance_criteria | 1. User can sign up with email/password, 2. User can log in with valid credentials, 3. User can reset password via email, 4. Sessions persist across browser refresh, 5. Protected routes redirect unauthorized users |
| files_to_create | src/auth/providers.ts, src/auth/hooks.ts, src/middleware/auth.ts, src/components/auth/* |
| dependencies | None (Wave 1 foundation) |
| risk | medium |

## 2.3 Domain Structure for AirView

| Domain | Scope | Files Pattern | Agent |
| --- | --- | --- | --- |
| AUTH | Authentication, sessions | src/auth/**, src/middleware/auth* | BE-Dev-1 |
| CLIENT | Client-facing features | src/client/**, src/components/client/** | FE-Dev-1 |
| PILOT | Pilot dashboard, availability | src/pilot/**, src/components/pilot/** | FE-Dev-2 |
| ADMIN | Admin panel, user management | src/admin/**, src/components/admin/** | FE-Dev-1 |
| BOOKING | Booking flow, search | src/booking/**, src/services/booking* | BE-Dev-2 |
| PAYMENT | Stripe integration | src/payment/**, src/services/payment* | BE-Dev-1 |
| SHARED | UI components, utilities | src/shared/**, src/components/ui/** | FE-Dev-2 |

## 2.4 Wave Assignment for AirView

| Wave | Stories (Parallel) | Dependencies |
| --- | --- | --- |
| 1 | AUTH-001 (Auth), SHARED-001 (UI Kit), DB-001 (Schema) | None - Foundation wave |
| 2 | CLIENT-001 (Search), BOOKING-001 (API), PILOT-001 (Dashboard) | Wave 1 complete |
| 3 | CLIENT-002 (Booking Flow), PAYMENT-001 (Stripe), ADMIN-001 (Users) | Wave 2 complete |
| 4 | CLIENT-003 (Checkout), BOOKING-002 (Confirmation), NOTIF-001 (Email) | Wave 3 complete |
| 5 | ADMIN-002 (Reports), CLIENT-004 (Dashboard), PILOT-002 (Calendar) | Wave 4 complete |

## 2.5 Playwright Test Specifications

Each story must include E2E test specifications:

Example: tests/e2e/auth.spec.ts

- test('user can sign up with valid email')

- test('user sees error for invalid email format')

- test('user can log in after signup')

- test('user is redirected to dashboard after login')

- test('protected routes redirect to login')

## 2.6 How to Execute Phase 2

- Create ai-prd/stories/ directory

- For each PRD feature, create a JSON story file

- Assign domains based on code ownership

- Group stories into waves (parallel execution safe)

- Write Playwright test specs for each story

- Create worktree plan (one per agent)

- Validate story dependencies don't create cycles

- Run story linter: ./core/scripts/lint-stories.sh

# Phase 3: WAVE Architecture Setup

Configure the WAVE framework for your project, including agent definitions, signal directories, and Docker configuration.

## 3.1 Directory Structure

Create the following structure in your project root:

Required Directory Structure

- .claude/ - Claude Code configuration

- .claude/commands/ - Custom slash commands

- .claude/hooks/ - Safety hooks (PreToolUse, PostToolUse)

- .claude/agents/ - Agent definition files

- .claude/signals/ - Signal detection directories (pending/, completed/, failed/)

- ai-prd/ - PRD and stories

- ai-prd/stories/ - AI Story JSON files

- design_mockups/ - Figma exports

- worktrees/ - Git worktrees for agent isolation

- core/scripts/ - WAVE orchestration scripts

## 3.2 Agent Configuration

Define each agent in .claude/agents/:

| Agent File | Model | Tools | Permission |
| --- | --- | --- | --- |
| cto-architect.md | Opus 4.5 | Read, Grep, Glob, Bash | default |
| product-manager.md | Sonnet 4 | Read, Glob, Write | default |
| frontend-dev-1.md | Sonnet 4 | Read, Write, Edit, Bash, Glob | default |
| frontend-dev-2.md | Sonnet 4 | Read, Write, Edit, Bash, Glob | default |
| backend-dev-1.md | Sonnet 4 | Read, Write, Edit, Bash, Glob | default |
| backend-dev-2.md | Sonnet 4 | Read, Write, Edit, Bash, Glob | default |
| qa-engineer.md | Haiku 4 | Read, Grep, Glob, Bash | plan (read-only) |
| dev-fix.md | Sonnet 4 | Read, Write, Edit, Bash | default |

## 3.3 Safety Hooks Configuration

Create .claude/settings.json with safety hooks:

- PreToolUse hook: Block dangerous operations (rm -rf, sudo, etc.)

- PostToolUse hook: Audit logging to Supabase

- Permission allow list: npm test, git status, git diff

- Permission deny list: curl, wget, rm -rf, .env file access

## 3.4 How to Execute Phase 3

- Copy WAVE core directory to project: cp -r /WAVE/core .

- Copy .claude directory template: cp -r /WAVE/.claude .

- Update CLAUDE.md with project-specific instructions

- Create agent files with appropriate permissions

- Implement safety hooks in .claude/hooks/

- Configure signal directories

- Validate: ./core/scripts/validate-structure.sh

# Phase 4: RLM Context Optimization

Recursive Language Models (RLM) prevent context rot in long-running tasks by storing the codebase as an external variable rather than in the context window.

## 4.1 Why RLM Matters

- Prevents performance degradation in long tasks

- Enables handling 10M+ tokens without quality loss

- Fresh sub-calls with clean context

- Domain-scoped codebase loading

- Parallel processing capability

## 4.2 Domain Scope Configuration

Configure which files each agent loads into context:

| Domain | File Patterns |
| --- | --- |
| AUTH | src/auth/**, src/middleware/auth*, src/lib/supabase* |
| CLIENT | src/client/**, src/components/client/**, src/app/(client)/** |
| BOOKING | src/booking/**, src/services/booking*, src/app/api/bookings/** |
| PAYMENT | src/payment/**, src/services/stripe*, src/app/api/payments/** |
| SHARED | src/shared/**, src/components/ui/**, src/lib/utils* |

## 4.3 How to Execute Phase 4

- Install RLM: pip install rlm

- Create orchestrator/src/rlm/ directory

- Define domain patterns in domain_scopes.py

- Implement WaveRLMAgent class

- Configure max context size per agent

- Set P.json freshness thresholds (24h strict, 7d dev)

- Test with single story execution

- Validate context doesn't exceed limits

## 4.4 Validation Checklist

- RLM library installed and importable

- Domain patterns cover all source files

- No domain overlaps (except SHARED)

- Context size < 100K tokens per agent

- P.json snapshot mechanism working

# Phase 5: Environment Configuration

Configure all API keys, secrets, and environment variables required for the project.

## 5.1 Required Secrets for AirView

| Secret Name | Source | Used By |
| --- | --- | --- |
| ANTHROPIC_API_KEY | Anthropic Console | All Agents |
| SUPABASE_URL | Supabase Dashboard | Backend, Auth |
| SUPABASE_SERVICE_KEY | Supabase Dashboard | Backend (server-side only) |
| SUPABASE_ANON_KEY | Supabase Dashboard | Frontend |
| STRIPE_SECRET_KEY | Stripe Dashboard | Payment Service |
| STRIPE_PUBLISHABLE_KEY | Stripe Dashboard | Frontend Checkout |
| SENDGRID_API_KEY | SendGrid Dashboard | Email Notifications |
| SLACK_WEBHOOK_URL | Slack App Settings | Pipeline Notifications |
| GITHUB_TOKEN | GitHub Settings | MCP Server |
| LANGSMITH_API_KEY | LangSmith Dashboard | Tracing |

## 5.2 Secure Storage

Use the WAVE credentials manager for secure storage:

- Run: ./core/scripts/credentials-manager.sh init airview

- Add each secret: ./core/scripts/credentials-manager.sh set ANTHROPIC_API_KEY

- Verify storage: ./core/scripts/credentials-manager.sh list airview

- Never commit .env files to git

- Use .env.example with placeholder values

## 5.3 MCP Server Configuration

Configure MCP servers in .mcp.json:

- Memory Server - Cross-session state persistence

- GitHub Server - Repository operations

- Sequential Thinking - Complex problem solving

- Supabase/DBHub - Database operations

## 5.4 Validation Checklist

- All secrets stored in credentials manager

- MCP servers configured and responding

- .env.example exists with all variable names

- .gitignore includes .env files

- Credentials retrieved successfully: ./core/scripts/credentials-manager.sh get airview

# Phase 6: Docker Image Validation

Build and validate Docker images for all agents before execution.

## 6.1 Docker Compose Structure

The WAVE framework uses Docker Compose with agent profiles:

- wave-orchestrator - Main orchestration container

- fe-dev-1, fe-dev-2 - Frontend agent containers

- be-dev-1, be-dev-2 - Backend agent containers

- qa-agent - QA validation container

- dev-fix - Retry loop container

- dozzle - Log aggregation UI

## 6.2 Container Requirements

| Requirement | Value | Requirement | Value |
| --- | --- | --- | --- |
| Non-root user | Required | Health checks | Required |
| Volume mounts | Worktree only | Network | Isolated bridge |
| Memory limit | 4GB per agent | CPU limit | 2 cores per agent |

## 6.3 How to Execute Phase 6

- Build images: docker compose build

- Validate images: ./core/scripts/validate-docker-images.sh

- Check security: docker scan wave-orchestrator:latest

- Test container startup: docker compose up -d dozzle

- Verify health checks: docker compose ps

- Test worktree mounts: docker exec wave-orchestrator ls /worktrees

- Validate non-root: docker exec wave-orchestrator whoami

# Phase 7: Security Audit (Aerospace Grade)

Validate that all security measures meet aerospace-grade standards (DO-178C inspired) before autonomous execution.

## 7.1 108 Forbidden Operations

The WAVE framework blocks 108 dangerous operations across 10 categories:

| Category | Examples | Count |
| --- | --- | --- |
| Git Operations | push main, merge main, reset --hard | 15 |
| File System | rm -rf, chmod 777, /etc writes | 18 |
| Credentials | commit .env, hardcode secrets | 12 |
| Network | curl untrusted, wget, nc | 10 |
| Database | DROP TABLE, TRUNCATE, DELETE * | 14 |
| Process | kill -9, sudo, su | 8 |
| Workflow | skip gates, self-approve | 12 |
| Deployment | deploy prod, modify infra | 8 |
| Secrets | log secrets, echo $API_KEY | 6 |
| External | API calls to unknown hosts | 5 |

## 7.2 GAP Remediation Verification

Verify all 17 security gaps are addressed:

- GAP-001: Destructive commands blocked (score < 0.5)

- GAP-002: Client-side env vars detected

- GAP-003: API keys in client code flagged

- GAP-004: Backward compatibility maintained

- GAP-005: Timing-safe authentication

- GAP-006: CSP nonce-based (no unsafe-inline)

- GAP-007: Safe JSON parsing

- GAP-008/009: Bounded caches with TTL

- GAP-010: Distributed rate limiting (Redis)

- GAP-011: Key material zeroing

- GAP-012-017: Promise cleanup, async handling, logging

## 7.3 How to Execute Phase 7

- Run safety violation detector: ./core/scripts/safety-violation-detector.sh

- Run protocol compliance: ./core/scripts/protocol-compliance-checker.sh

- Verify GAP tests pass: cd orchestrator && pytest tests/test_gap_*.py -v

- Run npm audit: cd portal && npm audit

- Check for hardcoded secrets: grep -r 'sk_live\|API_KEY=' src/

- Verify .gitignore completeness

- Document any exceptions with justification

# Phase 8: Observability Setup

Configure monitoring, logging, and notification systems before execution.

## 8.1 Required Systems

| System | Purpose | Access |
| --- | --- | --- |
| Dozzle | Real-time Docker log aggregation | localhost:8080 |
| LangSmith | LLM call tracing and debugging | langsmith.com |
| Slack | Pipeline notifications and alerts | Webhook |
| Supabase | Event logging (black box) | Dashboard |
| Sentry | Error tracking and alerting | sentry.io |

## 8.2 Notification Configuration

Configure Slack notifications for key events:

- Pipeline start/stop

- Wave completion

- QA approval/rejection

- Retry loop activation

- Budget threshold alerts (50%, 80%, 100%)

- Emergency stop triggered

- Merge completion

- Deployment status

## 8.3 How to Execute Phase 8

- Start Dozzle: docker compose up dozzle -d

- Verify Dozzle: open http://localhost:8080

- Configure LangSmith: export LANGCHAIN_TRACING_V2=true

- Test Slack: ./core/scripts/slack-notify.sh test

- Verify Supabase tables: maf_events, maf_pipeline, maf_costs

- Configure Sentry DSN in environment

- Run integration test: ./core/scripts/test-observability.sh

## 8.4 Validation Checklist

- Dozzle shows all container logs

- LangSmith traces appear for test calls

- Slack test message received

- Supabase event logged successfully

- Sentry captures test error

# Phase 9: Start Autonomous Execution

With all prerequisites validated, you're ready to start the autonomous execution process.

## 9.1 Pre-Flight Validation

Run the comprehensive pre-flight check:

Command: ./core/scripts/pre-flight-validator.sh --project /path/to/airview

This validates all 80+ checks across 13 sections. You must receive GO status to proceed.

## 9.2 Generate PREFLIGHT.lock

If pre-flight passes, generate the lock file:

Command: python3 scripts/preflight_lock.py --validate --lock

The lock file contains a SHA256 hash of the validation state and expires after 24 hours.

## 9.3 Start the Wave

With PREFLIGHT.lock valid, you (as the human operator) give the START command:

Human says: 'START'

This triggers the CTO Master to begin Wave 1 execution.

## 9.4 Monitoring During Execution

- Watch Dozzle for real-time logs: http://localhost:8080

- Monitor LangSmith for agent traces: langsmith.com

- Check Slack for notifications

- Review Supabase events table for progress

- Use /wave-status command for dashboard

## 9.5 Intervention Points

| Situation | Action | Level |
| --- | --- | --- |
| Agent stuck | Check logs, may auto-retry | E1 |
| QA rejection x3 | Human reviews escalation | E3 |
| Budget exceeded | Auto-pause, needs approval | E3 |
| Security violation | Auto-stop, investigate | E5 |
| Manual stop | echo 'STOP' > .claude/EMERGENCY-STOP | E5 |

## 9.6 Post-Execution

After all waves complete:

- Review merge request from CTO Master

- Verify all tests pass in CI/CD

- Review code changes manually if desired

- Approve merge to main

- Monitor production deployment

- Run post-deploy validation: ./core/scripts/post-deploy-validator.sh

- Generate execution report: ./core/scripts/validation-report-generator.sh

# Quick Reference: Complete Checklist

Use this checklist before every project execution:

## Phase 1: Vision & PRD

- PRD document complete with all features

- HTML prototype demonstrates E2E flows

- Figma designs exported (if available)

- Stakeholder sign-off obtained

## Phase 2: AI Stories & Waves

- All stories created in ai-prd/stories/

- Domains assigned with file patterns

- Waves planned without dependency cycles

- Playwright tests specified per story

## Phase 3: WAVE Architecture

- .claude/ directory configured

- Agent files created with permissions

- Safety hooks implemented

- Signal directories created

## Phase 4: RLM Optimization

- RLM library installed

- Domain patterns configured

- Context limits validated

## Phase 5: Environment

- All secrets stored securely

- MCP servers configured

- .env.example created

## Phase 6: Docker

- Images built successfully

- Security scan passed

- Health checks working

## Phase 7: Security

- Safety violation detector passed

- Protocol compliance verified

- GAP tests passing

- npm audit clean

## Phase 8: Observability

- Dozzle live and accessible

- LangSmith tracing enabled

- Slack notifications working

- Supabase logging active

## Phase 9: Execution

- Pre-flight validation: GO

- PREFLIGHT.lock generated

- Human says: 'START'

- Monitoring dashboards open

End of Document

WAVE Framework Execution Guide v1.0

Generated: February 5, 2026