WAVE FRAMEWORK

Implementation Master Plan

Step-by-Step Instructions for Claude Code

with AI Stories in Schema V4.2

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Document Version: 1.0.0

Date: February 6, 2026

Classification: CTO Strategic Implementation

| Metric | Current State | Target State | Timeline |
| --- | --- | --- | --- |
| Implementation | 40% | 100% | 10 weeks |
| State Persistence | None | PostgreSQL | Week 2 |
| Signal Latency | 10 seconds | <100ms | Week 4 |
| Crash Recovery | 0% | 100% | Week 2 |
| Production Ready | No | Yes | Week 10 |

# Table of Contents

- Executive Summary

- Phase 0: Foundation Setup (Week 1-2)

- Phase 1: State Persistence (Week 1-2)

- Phase 2: Event-Driven Communication (Week 3-4)

- Phase 3: Multi-Agent Parallel Execution (Week 5-6)

- Phase 4: RLM Context Management (Week 7-8)

- Phase 5: Full Autonomous Execution (Week 9-10)

- AI Stories Reference (Schema V4.2)

- Appendix: Claude Code Instructions

# Executive Summary

This document provides step-by-step instructions for implementing the WAVE (Workflow Automation for Verified Execution) framework. Each phase includes detailed AI Stories in Schema V4.2 format that Claude Code can execute autonomously.

## The Problem

WAVE currently has approximately 40% of documented features working. Critical gaps include: no state persistence (crash = lost work), polling-based communication (10s latency), and RLM integration that is documented but not implemented.

## The Solution

A phased 10-week implementation plan that builds WAVE from foundation to full autonomy. Each phase has clear success criteria and AI Stories that Claude Code can execute.

| Phase | Focus | Key Deliverable | Week |
| --- | --- | --- | --- |
| Phase 0 | Foundation Setup | Working dev environment | 1 |
| Phase 1 | State Persistence | PostgreSQL + crash recovery | 1-2 |
| Phase 2 | Event Communication | Redis pub/sub (<100ms) | 3-4 |
| Phase 3 | Parallel Execution | Multi-agent working | 5-6 |
| Phase 4 | RLM Integration | Context management | 7-8 |
| Phase 5 | Full Autonomy | Human approves PRD only | 9-10 |

# Phase 0: Foundation Setup

Week 1 | Prerequisites & Environment

## Objective

Establish a working development environment with all dependencies installed and verified. This phase ensures Claude Code can execute subsequent phases without environment issues.

## Prerequisites Checklist

- Docker Desktop installed and running

- PostgreSQL 15+ available (local or Docker)

- Redis 7+ available (local or Docker)

- Node.js 20+ with npm/pnpm

- Python 3.11+ with pip

- Claude Code CLI installed and configured

- Git with SSH keys configured

## Success Criteria

- All Docker containers start without errors

- PostgreSQL accepts connections on localhost:5432

- Redis accepts connections on localhost:6379

- WAVE portal starts on localhost:3001

- Claude Code can read/write to WAVE directory

## AI Story: WAVE-P0-001

AI Story (Schema V4.2):

{

"$schema": "./story-schema-v4.2.json",

"schema_version": "4.2",

"story_id": "WAVE-P0-001",

"title": "Setup WAVE Development Environment",

"type": "infrastructure",

"domain": "infrastructure",

"agent": "be-dev",

"wave_number": 0,

"priority": "P0",

"story_points": 3,

"status": "pending",

"description": "Initialize the WAVE development environment with all required services (PostgreSQL, Redis, Docker). Verify connectivity and create initial database schemas.",

"objective": {

"as_a": "WAVE Developer",

"i_want": "a fully configured development environment",

"so_that": "I can begin implementing WAVE features without environment issues"

},

"acceptance_criteria": [

{

"id": "AC-01",

"description": "Docker Compose starts all services",

"ears_format": "WHEN docker-compose up is executed THEN all services reach healthy state",

"threshold": "startup time: <60s",

"test_approach": "Run docker-compose up and verify health checks",

"status": "pending"

},

{

"id": "AC-02",

"description": "PostgreSQL connection verified",

"ears_format": "WHEN connection test runs THEN database responds with version",

"test_approach": "Execute SELECT version() query",

"status": "pending"

},

{

"id": "AC-03",

"description": "Redis connection verified",

"ears_format": "WHEN PING command sent THEN PONG response received",

"test_approach": "Execute redis-cli PING",

"status": "pending"

},

{

"id": "AC-04",

"description": "Initial database schema created",

"ears_format": "WHEN migration runs THEN wave_state table exists",

"test_approach": "Verify table existence with \\dt command",

"status": "pending"

}

],

"files": {

"create": [

"docker-compose.wave.yml",

"orchestrator/migrations/001_initial_schema.sql",

"orchestrator/scripts/verify-env.sh"

],

"modify": [],

"forbidden": [

"core/safety/*",

".env.production"

]

},

"safety": {

"stop_conditions": [

"Any modification to production environment",

"Exposure of credentials in logs"

],

"escalation_triggers": [

"Port conflicts",

"Docker daemon issues"

],

"rollback_plan": "docker-compose down -v to remove all containers and volumes"

},

"estimated_tokens": 15000

}

# Phase 1: State Persistence

Week 1-2 | Critical Foundation

## Why This Matters

Currently, if WAVE crashes mid-execution, ALL progress is lost. State persistence enables crash recovery, audit trails, and debugging capabilities. This is the #1 blocker for production readiness.

## Architecture Decision

- Database: PostgreSQL 15 (not SQLite - need concurrent writes)

- ORM: Prisma (type-safe, migrations, Claude-friendly)

- Checkpointing: LangGraph-compatible format

- Session Management: Redis for fast session lookup

## Database Schema

-- Core state tables for WAVE

CREATE TABLE wave_sessions (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

project_id VARCHAR(100) NOT NULL,

wave_number INTEGER NOT NULL,

status VARCHAR(50) NOT NULL DEFAULT 'pending',

started_at TIMESTAMPTZ DEFAULT NOW(),

completed_at TIMESTAMPTZ,

config JSONB NOT NULL DEFAULT '{}',

created_at TIMESTAMPTZ DEFAULT NOW(),

updated_at TIMESTAMPTZ DEFAULT NOW()

);

CREATE TABLE wave_checkpoints (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

session_id UUID REFERENCES wave_sessions(id),

checkpoint_name VARCHAR(100) NOT NULL,

state JSONB NOT NULL,

created_at TIMESTAMPTZ DEFAULT NOW()

);

CREATE TABLE wave_story_executions (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

session_id UUID REFERENCES wave_sessions(id),

story_id VARCHAR(100) NOT NULL,

agent VARCHAR(50) NOT NULL,

status VARCHAR(50) NOT NULL DEFAULT 'pending',

gate_completed INTEGER DEFAULT 0,

retry_count INTEGER DEFAULT 0,

started_at TIMESTAMPTZ,

completed_at TIMESTAMPTZ,

error_message TEXT,

tokens_used INTEGER DEFAULT 0

);

CREATE INDEX idx_sessions_project ON wave_sessions(project_id);

CREATE INDEX idx_checkpoints_session ON wave_checkpoints(session_id);

CREATE INDEX idx_executions_session ON wave_story_executions(session_id);

## Success Criteria

- Session state persists across process restarts

- Agent can resume from last checkpoint after kill -9

- Story completion status tracked in database

- Token usage logged per story execution

## AI Story: WAVE-P1-001

AI Story (Schema V4.2):

{

"$schema": "./story-schema-v4.2.json",

"schema_version": "4.2",

"story_id": "WAVE-P1-001",

"title": "Implement PostgreSQL State Schema",

"type": "infrastructure",

"domain": "backend",

"agent": "be-dev",

"wave_number": 1,

"priority": "P0",

"story_points": 5,

"status": "pending",

"description": "Create PostgreSQL database schema for WAVE state persistence including sessions, checkpoints, and story executions. Use Prisma for migrations and type-safe queries.",

"objective": {

"as_a": "WAVE Orchestrator",

"i_want": "persistent state storage in PostgreSQL",

"so_that": "execution state survives crashes and can be audited"

},

"acceptance_criteria": [

{

"id": "AC-01",

"description": "Prisma schema defines all required tables",

"ears_format": "WHEN prisma generate runs THEN TypeScript types are created",

"test_approach": "Run prisma generate and verify types",

"status": "pending"

},

{

"id": "AC-02",

"description": "Migrations apply without errors",

"ears_format": "WHEN prisma migrate deploy runs THEN all tables exist",

"test_approach": "Run migration and query information_schema",

"status": "pending"

},

{

"id": "AC-03",

"description": "CRUD operations work correctly",

"ears_format": "WHEN session created THEN it can be read back",

"test_approach": "Integration test with real database",

"status": "pending"

}

],

"files": {

"create": [

"orchestrator/prisma/schema.prisma",

"orchestrator/prisma/migrations/001_initial/migration.sql",

"orchestrator/src/db/client.ts",

"orchestrator/src/db/sessions.ts",

"orchestrator/src/db/checkpoints.ts",

"orchestrator/src/db/__tests__/sessions.test.ts"

],

"modify": [

"orchestrator/package.json"

],

"forbidden": [

"core/safety/*",

".env.production"

]

},

"technical_requirements": {

"database_tables": [

"wave_sessions",

"wave_checkpoints",

"wave_story_executions"

],

"state_management": "Prisma Client"

},

"tdd": {

"test_framework": "vitest",

"test_files": [

"orchestrator/src/db/__tests__/sessions.test.ts"

],

"coverage_target": 80,

"test_categories": [

{

"name": "Session CRUD",

"count": 4,

"examples": [

"create session",

"read session",

"update status",

"list by project"

]

},

{

"name": "Checkpoint CRUD",

"count": 3,

"examples": [

"create checkpoint",

"get latest",

"restore from checkpoint"

]

}

]

},

"safety": {

"stop_conditions": [

"Any modification to production database",

"Dropping existing tables"

],

"escalation_triggers": [

"Migration conflicts",

"Schema design questions"

],

"rollback_plan": "prisma migrate reset to drop all tables and reapply"

},

"dependencies": {

"required_before": [

"WAVE-P0-001"

],

"blocks": [

"WAVE-P1-002",

"WAVE-P1-003"

]

},

"estimated_tokens": 25000

}

## AI Story: WAVE-P1-002

AI Story (Schema V4.2):

{

"$schema": "./story-schema-v4.2.json",

"schema_version": "4.2",

"story_id": "WAVE-P1-002",

"title": "Implement Checkpoint Manager",

"type": "feature",

"domain": "backend",

"agent": "be-dev",

"wave_number": 1,

"priority": "P0",

"story_points": 8,

"status": "pending",

"description": "Create a checkpoint manager that saves execution state at key points and enables restoration. Compatible with LangGraph checkpoint format for future integration.",

"objective": {

"as_a": "WAVE Orchestrator",

"i_want": "automatic checkpointing during execution",

"so_that": "I can resume from the last checkpoint after a crash"

},

"acceptance_criteria": [

{

"id": "AC-01",

"description": "Checkpoint created at each gate transition",

"ears_format": "WHEN agent completes gate THEN checkpoint is saved with current state",

"test_approach": "Execute through gates and verify checkpoints",

"status": "pending"

},

{

"id": "AC-02",

"description": "Checkpoint restoration works correctly",

"ears_format": "WHEN restore called THEN state matches saved checkpoint",

"test_approach": "Save, modify, restore, compare",

"status": "pending"

},

{

"id": "AC-03",

"description": "System recovers after simulated crash",

"ears_format": "WHEN process killed mid-execution THEN restart resumes from checkpoint",

"threshold": "resume time: <5s",

"test_approach": "Kill -9 during execution, restart, verify continuation",

"status": "pending"

}

],

"files": {

"create": [

"orchestrator/src/checkpoints/manager.ts",

"orchestrator/src/checkpoints/types.ts",

"orchestrator/src/checkpoints/serializer.ts",

"orchestrator/src/checkpoints/__tests__/manager.test.ts",

"orchestrator/src/checkpoints/__tests__/recovery.test.ts"

],

"modify": [

"orchestrator/src/orchestrator.ts"

],

"forbidden": [

"core/safety/*"

]

},

"technical_requirements": {

"reuse_patterns": {

"serialization": "LangGraph checkpoint format"

},

"database_tables": [

"wave_checkpoints"

]

},

"tdd": {

"test_framework": "vitest",

"test_files": [

"orchestrator/src/checkpoints/__tests__/manager.test.ts",

"orchestrator/src/checkpoints/__tests__/recovery.test.ts"

],

"coverage_target": 90,

"test_categories": [

{

"name": "Checkpoint Creation",

"count": 4,

"examples": [

"create checkpoint",

"serialize state",

"handle large state",

"deduplicate"

]

},

{

"name": "Checkpoint Restoration",

"count": 4,

"examples": [

"restore latest",

"restore by name",

"validate integrity",

"handle corruption"

]

},

{

"name": "Crash Recovery",

"count": 3,

"examples": [

"detect incomplete session",

"find last checkpoint",

"resume execution"

]

}

]

},

"safety": {

"stop_conditions": [

"Checkpoint corruption detected",

"State size exceeds 10MB"

],

"escalation_triggers": [

"Serialization failures",

"Database connection issues"

],

"rollback_plan": "Delete corrupted checkpoints, restart session from beginning"

},

"dependencies": {

"required_before": [

"WAVE-P1-001"

],

"blocks": [

"WAVE-P2-001"

]

},

"estimated_tokens": 35000

}

# Phase 2: Event-Driven Communication

Week 3-4 | Replace Polling with Pub/Sub

## Why This Matters

The current merge-watcher polls every 10 seconds, creating massive latency. A 5-step workflow wastes 50-100 seconds just waiting. Redis pub/sub reduces this to <100ms per step - a 100x improvement.

## Architecture Decision

- Message Broker: Redis Streams (not Kafka - simpler, sufficient scale)

- Pattern: Pub/Sub with consumer groups for load balancing

- Channels: wave:signals, wave:commands, wave:events

- Persistence: Messages persist until acknowledged

## Channel Design

| Channel | Purpose | Publishers | Subscribers |
| --- | --- | --- | --- |
| wave:signals:{project} | Agent completion signals | Agents | Orchestrator |
| wave:commands:{project} | Instructions to agents | Orchestrator | Agents |
| wave:events:{project} | System events for logging | All | Portal, Logger |
| wave:errors:{project} | Error notifications | All | Orchestrator, Portal |

## Success Criteria

- Signal detection latency <100ms (was 10s)

- No polling loops in codebase

- Events logged for debugging

- 10 concurrent signals handled without loss

## AI Story: WAVE-P2-001

AI Story (Schema V4.2):

{

"$schema": "./story-schema-v4.2.json",

"schema_version": "4.2",

"story_id": "WAVE-P2-001",

"title": "Implement Redis Pub/Sub Infrastructure",

"type": "infrastructure",

"domain": "backend",

"agent": "be-dev",

"wave_number": 2,

"priority": "P0",

"story_points": 8,

"status": "pending",

"description": "Create Redis Streams-based pub/sub infrastructure for WAVE inter-agent communication. Replace polling-based signal detection with event-driven messaging.",

"objective": {

"as_a": "WAVE Orchestrator",

"i_want": "event-driven communication between agents",

"so_that": "signal latency is reduced from 10s to <100ms"

},

"acceptance_criteria": [

{

"id": "AC-01",

"description": "Redis client with pub/sub support",

"ears_format": "WHEN message published THEN subscribers receive within 100ms",

"threshold": "latency: <100ms",

"test_approach": "Measure time from publish to receive",

"status": "pending"

},

{

"id": "AC-02",

"description": "Consumer groups for load balancing",

"ears_format": "WHEN multiple consumers exist THEN messages are distributed",

"test_approach": "Start 3 consumers, publish 9 messages, verify distribution",

"status": "pending"

},

{

"id": "AC-03",

"description": "Message persistence until acknowledged",

"ears_format": "WHEN consumer crashes THEN unacked messages are redelivered",

"test_approach": "Consume without ack, restart, verify redelivery",

"status": "pending"

}

],

"files": {

"create": [

"orchestrator/src/pubsub/redis-client.ts",

"orchestrator/src/pubsub/publisher.ts",

"orchestrator/src/pubsub/subscriber.ts",

"orchestrator/src/pubsub/channels.ts",

"orchestrator/src/pubsub/__tests__/pubsub.test.ts"

],

"modify": [

"orchestrator/package.json"

],

"forbidden": [

"core/scripts/merge-watcher*.sh"

]

},

"technical_requirements": {

"reuse_patterns": {

"redis": "ioredis with Streams API"

},

"state_management": "Redis Streams"

},

"tdd": {

"test_framework": "vitest",

"test_files": [

"orchestrator/src/pubsub/__tests__/pubsub.test.ts"

],

"coverage_target": 85,

"test_categories": [

{

"name": "Publishing",

"count": 3,

"examples": [

"publish message",

"batch publish",

"handle connection failure"

]

},

{

"name": "Subscribing",

"count": 4,

"examples": [

"receive message",

"consumer groups",

"acknowledge",

"redelivery"

]

},

{

"name": "Performance",

"count": 2,

"examples": [

"latency under load",

"throughput test"

]

}

]

},

"safety": {

"stop_conditions": [

"Redis connection permanently lost",

"Message queue overflow"

],

"escalation_triggers": [

"Latency >500ms",

"Consumer group issues"

],

"rollback_plan": "Fall back to polling temporarily, flush Redis streams"

},

"dependencies": {

"required_before": [

"WAVE-P1-002"

],

"blocks": [

"WAVE-P2-002"

]

},

"estimated_tokens": 30000

}

## AI Story: WAVE-P2-002

AI Story (Schema V4.2):

{

"$schema": "./story-schema-v4.2.json",

"schema_version": "4.2",

"story_id": "WAVE-P2-002",

"title": "Refactor Orchestrator to Event-Driven",

"type": "refactor",

"domain": "backend",

"agent": "be-dev",

"wave_number": 2,

"priority": "P0",

"story_points": 13,

"status": "pending",

"description": "Refactor the WAVE orchestrator from polling-based to event-driven architecture. Replace merge-watcher file polling with Redis pub/sub subscriptions.",

"objective": {

"as_a": "WAVE System",

"i_want": "event-driven orchestration",

"so_that": "inter-agent coordination is 100x faster"

},

"acceptance_criteria": [

{

"id": "AC-01",

"description": "Orchestrator subscribes to signal channels",

"ears_format": "WHEN orchestrator starts THEN it subscribes to wave:signals:*",

"test_approach": "Start orchestrator, verify subscription in Redis",

"status": "pending"

},

{

"id": "AC-02",

"description": "Agent completion triggers immediate processing",

"ears_format": "WHEN agent publishes completion THEN orchestrator processes within 100ms",

"threshold": "latency: <100ms",

"test_approach": "Measure time from signal to processing start",

"status": "pending"

},

{

"id": "AC-03",

"description": "No polling loops remain in orchestrator",

"ears_format": "WHEN codebase searched THEN no setInterval/setTimeout for signals found",

"test_approach": "grep for polling patterns, verify none exist",

"status": "pending"

},

{

"id": "AC-04",

"description": "Backward compatible with file-based signals",

"ears_format": "WHEN legacy signal file created THEN system still functions",

"test_approach": "Create signal file, verify processing",

"status": "pending"

}

],

"files": {

"create": [

"orchestrator/src/event-handler.ts",

"orchestrator/src/signal-processor.ts"

],

"modify": [

"orchestrator/src/orchestrator.ts",

"orchestrator/src/agent-coordinator.ts"

],

"forbidden": [

"core/safety/*"

]

},

"technical_requirements": {

"reuse_patterns": {

"event_handling": "Node.js EventEmitter pattern"

}

},

"tdd": {

"test_framework": "vitest",

"test_files": [

"orchestrator/src/__tests__/event-handler.test.ts",

"orchestrator/src/__tests__/signal-processor.test.ts"

],

"coverage_target": 85

},

"safety": {

"stop_conditions": [

"Existing functionality broken",

"Signal loss detected"

],

"escalation_triggers": [

"Performance regression",

"Event ordering issues"

],

"rollback_plan": "Revert to polling-based orchestrator"

},

"dependencies": {

"required_before": [

"WAVE-P2-001"

],

"blocks": [

"WAVE-P3-001"

]

},

"estimated_tokens": 40000

}

# Phase 3: Multi-Agent Parallel Execution

Week 5-6 | Scale Out with Domain Isolation

## Why This Matters

WAVE's unique value proposition is multi-agent parallel development with domain-based ownership. This phase enables FE-Dev-1, FE-Dev-2, BE-Dev-1, and BE-Dev-2 to work simultaneously without conflicts.

## Domain Ownership Matrix

| Domain | Owner Agent | File Patterns | Forbidden For Others |
| --- | --- | --- | --- |
| AUTH | BE-Dev-1 | src/auth/*, lib/auth/* | FE-Dev-*, BE-Dev-2 |
| CLIENT | FE-Dev-1 | app/(app)/*, components/* | BE-Dev-* |
| PILOT | FE-Dev-2 | app/(pilot)/*, pilot/* | BE-Dev-*, FE-Dev-1 |
| BOOKING | BE-Dev-2 | src/booking/*, api/booking/* | FE-Dev-*, BE-Dev-1 |
| PAYMENT | BE-Dev-1 | src/payment/*, lib/payment/* | All others |
| SHARED | Any | lib/shared/*, utils/* | None (coordinated) |

## Git Worktree Strategy

Each agent operates in an isolated Git worktree to prevent conflicts:

# Worktree structure

/project

├── main/                    # Main branch (protected)

├── worktrees/

│   ├── fe-dev-1/           # FE-Dev-1 worktree

│   │   └── branch: wave-3-fe-dev-1

│   ├── fe-dev-2/           # FE-Dev-2 worktree

│   │   └── branch: wave-3-fe-dev-2

│   ├── be-dev-1/           # BE-Dev-1 worktree

│   │   └── branch: wave-3-be-dev-1

│   └── be-dev-2/           # BE-Dev-2 worktree

│       └── branch: wave-3-be-dev-2

└── qa-worktree/            # QA validation worktree

## Success Criteria

- FE and BE agents work on same story simultaneously

- No Git conflicts during merge

- Stories complete faster than sequential execution

- Domain boundary violations are blocked

## AI Story: WAVE-P3-001

AI Story (Schema V4.2):

{

"$schema": "./story-schema-v4.2.json",

"schema_version": "4.2",

"story_id": "WAVE-P3-001",

"title": "Implement Git Worktree Manager",

"type": "feature",

"domain": "backend",

"agent": "be-dev",

"wave_number": 3,

"priority": "P0",

"story_points": 8,

"status": "pending",

"description": "Create automated Git worktree management for parallel agent execution. Each agent gets an isolated worktree with automatic branch creation and cleanup.",

"objective": {

"as_a": "WAVE Orchestrator",

"i_want": "automated worktree management",

"so_that": "multiple agents can work in parallel without Git conflicts"

},

"acceptance_criteria": [

{

"id": "AC-01",

"description": "Worktree created automatically for new agent session",

"ears_format": "WHEN agent session starts THEN worktree is created at worktrees/{agent-id}",

"test_approach": "Start agent, verify worktree exists",

"status": "pending"

},

{

"id": "AC-02",

"description": "Branch created with naming convention",

"ears_format": "WHEN worktree created THEN branch is wave-{N}-{agent}",

"test_approach": "Verify branch name matches pattern",

"status": "pending"

},

{

"id": "AC-03",

"description": "Worktree cleaned up after completion",

"ears_format": "WHEN agent session ends THEN worktree is removed",

"test_approach": "Complete session, verify worktree deleted",

"status": "pending"

},

{

"id": "AC-04",

"description": "Multiple worktrees operate independently",

"ears_format": "WHEN 4 agents work simultaneously THEN no conflicts occur",

"test_approach": "Run 4 agents, all modify files, verify isolation",

"status": "pending"

}

],

"files": {

"create": [

"orchestrator/src/git/worktree-manager.ts",

"orchestrator/src/git/branch-manager.ts",

"orchestrator/src/git/__tests__/worktree-manager.test.ts"

],

"modify": [

"orchestrator/src/agent-coordinator.ts"

],

"forbidden": [

".git/*",

"main/*"

]

},

"safety": {

"stop_conditions": [

"Main branch modified directly",

"Worktree corruption detected"

],

"escalation_triggers": [

"Git operation failures",

"Disk space issues"

],

"rollback_plan": "git worktree remove --force, delete orphaned directories"

},

"dependencies": {

"required_before": [

"WAVE-P2-002"

],

"blocks": [

"WAVE-P3-002"

]

},

"estimated_tokens": 30000

}

## AI Story: WAVE-P3-002

AI Story (Schema V4.2):

{

"$schema": "./story-schema-v4.2.json",

"schema_version": "4.2",

"story_id": "WAVE-P3-002",

"title": "Implement Domain Boundary Enforcer",

"type": "feature",

"domain": "backend",

"agent": "be-dev",

"wave_number": 3,

"priority": "P0",

"story_points": 5,

"status": "pending",

"description": "Create domain boundary enforcement that prevents agents from modifying files outside their assigned domain. Pre-commit hook validates file ownership.",

"objective": {

"as_a": "WAVE Safety System",

"i_want": "domain boundary enforcement",

"so_that": "agents cannot accidentally modify files they don't own"

},

"acceptance_criteria": [

{

"id": "AC-01",

"description": "Domain ownership defined in config",

"ears_format": "WHEN config loaded THEN domain patterns are available",

"test_approach": "Load config, verify all domains defined",

"status": "pending"

},

{

"id": "AC-02",

"description": "Pre-commit hook validates ownership",

"ears_format": "WHEN FE agent tries to modify BE file THEN commit is rejected",

"test_approach": "Attempt cross-domain commit, verify rejection",

"status": "pending"

},

{

"id": "AC-03",

"description": "Violation logged with details",

"ears_format": "WHEN violation occurs THEN log includes agent, file, domain",

"test_approach": "Trigger violation, check logs",

"status": "pending"

}

],

"files": {

"create": [

"orchestrator/src/safety/domain-enforcer.ts",

"orchestrator/src/safety/domain-config.json",

"orchestrator/scripts/pre-commit-domain-check.sh"

],

"modify": [],

"forbidden": [

"core/safety/forbidden-operations.json"

]

},

"safety": {

"stop_conditions": [

"Enforcement bypass detected"

],

"escalation_triggers": [

"Legitimate cross-domain need identified"

],

"rollback_plan": "Remove pre-commit hook, log warning"

},

"dependencies": {

"required_before": [

"WAVE-P3-001"

],

"blocks": [

"WAVE-P3-003"

]

},

"estimated_tokens": 20000

}

# Phase 4: RLM Context Management

Week 7-8 | Intelligent Context Loading

## Why This Matters

Currently, agents either load too much context (slow, expensive) or too little (missing information). RLM (Recursive Language Models) enables intelligent context loading - agents load only the 10% of codebase relevant to their task, reducing costs by 80%.

## RLM Strategy

- Domain Scoping: Agent only sees files in their domain

- Dependency Graph: Load imports and dependencies recursively

- Subagent Spawning: Complex tasks spawn focused subagents

- Context Externalization: Store context in P.json, not in prompt

## Context Loading Flow

1. Story received by agent

2. Extract domain from story (e.g., 'AUTH')

3. Load domain file patterns from config

4. Scan codebase for matching files

5. Parse imports to find dependencies

6. Build minimal context set (<10% of codebase)

7. Inject context into agent prompt

8. Execute with focused context

9. Spawn subagent for cross-domain needs

## Success Criteria

- Agents load <10% of codebase per task

- Token costs reduced >50% compared to full context

- No context rot after 100K+ tokens

- Subagent spawning works for complex tasks

## AI Story: WAVE-P4-001

AI Story (Schema V4.2):

{

"$schema": "./story-schema-v4.2.json",

"schema_version": "4.2",

"story_id": "WAVE-P4-001",

"title": "Implement RLM Context Manager",

"type": "feature",

"domain": "backend",

"agent": "be-dev",

"wave_number": 4,

"priority": "P1",

"story_points": 13,

"status": "pending",

"description": "Create RLM-based context management that loads only relevant files for each task. Includes domain scoping, dependency analysis, and subagent spawning.",

"objective": {

"as_a": "WAVE Agent",

"i_want": "intelligent context loading",

"so_that": "I only see relevant code and costs are reduced"

},

"acceptance_criteria": [

{

"id": "AC-01",

"description": "Domain-scoped context loading",

"ears_format": "WHEN AUTH story assigned THEN only auth/* files loaded",

"test_approach": "Assign AUTH story, log loaded files, verify scope",

"status": "pending"

},

{

"id": "AC-02",

"description": "Dependency analysis includes imports",

"ears_format": "WHEN file loaded THEN its imports are also loaded",

"test_approach": "Load file with imports, verify all dependencies present",

"status": "pending"

},

{

"id": "AC-03",

"description": "Context stays under 10% of codebase",

"ears_format": "WHEN context loaded THEN size is <10% of total codebase",

"test_approach": "Compare context size to total, verify ratio",

"status": "pending"

},

{

"id": "AC-04",

"description": "Subagent spawned for cross-domain tasks",

"ears_format": "WHEN AUTH agent needs BOOKING data THEN subagent spawned",

"test_approach": "Create cross-domain scenario, verify subagent creation",

"status": "pending"

}

],

"files": {

"create": [

"orchestrator/src/rlm/context-manager.ts",

"orchestrator/src/rlm/domain-scoper.ts",

"orchestrator/src/rlm/dependency-analyzer.ts",

"orchestrator/src/rlm/subagent-spawner.ts",

"orchestrator/src/rlm/__tests__/context-manager.test.ts"

],

"modify": [

"orchestrator/src/agent-coordinator.ts"

],

"forbidden": []

},

"technical_requirements": {

"reuse_patterns": {

"parsing": "TypeScript AST for import analysis"

}

},

"tdd": {

"test_framework": "vitest",

"test_files": [

"orchestrator/src/rlm/__tests__/context-manager.test.ts"

],

"coverage_target": 85

},

"safety": {

"stop_conditions": [

"Context loading loops detected",

"Memory exhaustion"

],

"escalation_triggers": [

"Cross-domain dependencies complex",

"Context too large"

],

"rollback_plan": "Fall back to full context loading with warning"

},

"dependencies": {

"required_before": [

"WAVE-P3-002"

],

"blocks": [

"WAVE-P5-001"

]

},

"estimated_tokens": 45000

}

# Phase 5: Full Autonomous Execution

Week 9-10 | Human Approves PRD Only

## The Goal

Human approves PRD → System executes entirely → Human approves deployment. Everything in between is autonomous with escalation triggers for edge cases.

## Autonomy Levels

| Level | Human Approval Points | Agent Autonomy |
| --- | --- | --- |
| Level 1 (Training) | PRD, each story, each QA, merge, deploy | Code generation only |
| Level 2 (Supervised) | PRD, merge, deploy | Stories + QA loop |
| Level 3 (Trusted) | PRD, deploy | Stories + QA + staging merge |
| Level 4 (Full) | PRD only | Everything except production deploy |

## Success Criteria

- Human says 'START' → working code delivered

- <1 hour for simple features (1-2 stories)

- <1 day for complex features (5+ stories)

- Cost per story <$5

- Emergency stop works within 5 seconds

## AI Story: WAVE-P5-001

AI Story (Schema V4.2):

{

"$schema": "./story-schema-v4.2.json",

"schema_version": "4.2",

"story_id": "WAVE-P5-001",

"title": "Implement End-to-End Autonomous Pipeline",

"type": "feature",

"domain": "backend",

"agent": "be-dev",

"wave_number": 5,

"priority": "P1",

"story_points": 21,

"status": "pending",

"description": "Create the complete autonomous execution pipeline: PRD validation → Story extraction → Agent assignment → Parallel execution → QA loop → Merge → Deploy approval.",

"objective": {

"as_a": "Product Owner",

"i_want": "autonomous software development",

"so_that": "I approve the PRD and receive working code"

},

"acceptance_criteria": [

{

"id": "AC-01",

"description": "PRD triggers story extraction",

"ears_format": "WHEN PRD approved THEN stories are extracted and queued",

"test_approach": "Submit PRD, verify story queue",

"status": "pending"

},

{

"id": "AC-02",

"description": "Stories assigned to agents by domain",

"ears_format": "WHEN story ready THEN assigned to correct domain agent",

"test_approach": "Submit AUTH story, verify BE-Dev-1 assigned",

"status": "pending"

},

{

"id": "AC-03",

"description": "QA loop with max 3 retries",

"ears_format": "WHEN QA fails THEN retry up to 3 times then escalate",

"test_approach": "Create failing test, verify retry behavior",

"status": "pending"

},

{

"id": "AC-04",

"description": "Automatic merge on QA pass",

"ears_format": "WHEN all QA passes THEN branches merged to main",

"test_approach": "Complete all stories, verify merge",

"status": "pending"

},

{

"id": "AC-05",

"description": "Emergency stop within 5 seconds",

"ears_format": "WHEN kill switch triggered THEN all agents stop within 5s",

"threshold": "stop time: <5s",

"test_approach": "Start pipeline, trigger stop, measure time",

"status": "pending"

}

],

"files": {

"create": [

"orchestrator/src/pipeline/autonomous-executor.ts",

"orchestrator/src/pipeline/prd-processor.ts",

"orchestrator/src/pipeline/story-extractor.ts",

"orchestrator/src/pipeline/merge-coordinator.ts",

"orchestrator/src/pipeline/__tests__/e2e.test.ts"

],

"modify": [

"orchestrator/src/orchestrator.ts"

],

"forbidden": []

},

"safety": {

"stop_conditions": [

"Kill switch activated",

"Cost exceeds budget",

"3 consecutive failures"

],

"escalation_triggers": [

"Unclear requirements",

"Security concern",

"Performance regression"

],

"rollback_plan": "Abort all agents, revert branches, notify human"

},

"dependencies": {

"required_before": [

"WAVE-P4-001"

],

"blocks": []

},

"estimated_tokens": 60000

}

# Appendix: Claude Code Instructions

## How to Execute This Plan

Follow these steps to implement WAVE using this document as the authoritative guide:

### Step 1: Read the Story

# Claude Code command

Read the AI Story for WAVE-P1-001 from this document.

Extract:

- story_id

- title

- acceptance_criteria

- files.create

- files.modify

- files.forbidden

### Step 2: Verify Dependencies

# Check that required_before stories are complete

# For WAVE-P1-001: requires WAVE-P0-001

# Verify by checking:

1. PostgreSQL running: docker ps | grep postgres

2. Redis running: docker ps | grep redis

3. Environment verified: ./scripts/verify-env.sh

### Step 3: Create Files

# Create each file in files.create

# Follow TDD: write tests first

# For WAVE-P1-001:

1. Create orchestrator/prisma/schema.prisma

2. Create orchestrator/src/db/client.ts

3. Create orchestrator/src/db/sessions.ts

4. Create orchestrator/src/db/__tests__/sessions.test.ts

# Run tests to verify:

pnpm test orchestrator/src/db/__tests__/sessions.test.ts

### Step 4: Validate Acceptance Criteria

# For each AC, verify the EARS format condition

# AC-01: WHEN prisma generate runs THEN TypeScript types are created

pnpm prisma generate

ls orchestrator/node_modules/.prisma/client

# AC-02: WHEN prisma migrate deploy runs THEN all tables exist

pnpm prisma migrate deploy

psql -c "\dt" wave_db

# AC-03: WHEN session created THEN it can be read back

pnpm test orchestrator/src/db/__tests__/sessions.test.ts

### Step 5: Update Story Status

# Update story status to 'complete'

# Update gates_completed with evidence

# Example:

"gates_completed": [

{

"gate": "gate-4",

"completed_at": "2026-02-06T15:30:00Z",

"approved_by": "claude-code",

"evidence": "All tests passing, migration applied"

}

]

## Safety Rules for Claude Code

- NEVER modify files in files.forbidden

- STOP immediately if any stop_condition is triggered

- ESCALATE to human if any escalation_trigger is hit

- ALWAYS run tests before marking story complete

- COMMIT with conventional commit format: type(scope): description

## Execution Order

| Order | Story ID | Depends On | Description |
| --- | --- | --- | --- |
| 1 | WAVE-P0-001 | None | Environment setup |
| 2 | WAVE-P1-001 | P0-001 | Database schema |
| 3 | WAVE-P1-002 | P1-001 | Checkpoint manager |
| 4 | WAVE-P2-001 | P1-002 | Redis pub/sub |
| 5 | WAVE-P2-002 | P2-001 | Event-driven orchestrator |
| 6 | WAVE-P3-001 | P2-002 | Worktree manager |
| 7 | WAVE-P3-002 | P3-001 | Domain boundary enforcer |
| 8 | WAVE-P4-001 | P3-002 | RLM context manager |
| 9 | WAVE-P5-001 | P4-001 | Autonomous pipeline |

━━━ END OF IMPLEMENTATION PLAN ━━━

Document Generated: February 6, 2026

Boomerang Apps | WAVE Framework